⭐ FORMAT 1: Executive Side-By-Side Program Cards (4-Phase Grid)

┌───────────────────────────────┬───────────────────────────────┐

│           PHASE 1             │            PHASE 2             │

│   CD Abstraction Platform     │   Continue Spinnaker + GAP/GKP │

│---------------------------------------------------------------│

│ • Build abstraction layer     │ • Continue using Spinnaker     │

│ • Reduce migration friction   │ • Add GAP/GKP deployments      │

│ • Unified UX for users        │ • Offboard apps from Jules     │

│                               │                               │

│ Challenges:                   │ Challenges:                    │

│ • High engineering effort     │ • Legacy complexity            │

│ • Standardization workload    │ • Migration scale              │

│                               │                               │

│ Resources:                    │ Resources:                     │

│ • 6–8 engineers               │ • Parallel team (12–18 months) │

└───────────────────────────────┴───────────────────────────────┘

┌───────────────────────────────┬───────────────────────────────┐

│           PHASE 3             │            PHASE 4             │

│  Explore OSS Spinnaker + Opsmx│ Self-Maintained Spinnaker Fork│

│---------------------------------------------------------------│

│ • Explore OSS capabilities    │ • Fork and maintain Spinnaker │

│ • Work with OpsMx             │ • Build internal Spinnaker    │

│ • Build custom plugins        │ • Apply security patches       │

│                               │ • Manage images in-house       │

│ Challenges:                   │ Challenges:                    │

│ • OSS dependency              │ • Full lifecycle ownership     │

│ • Limited support             │ • Dedicated engineering team   │

│                               │                               │

│ Resources:                    │ Resources:                     │

│ • 4–6 engineers (6 months)    │ • Dedicated team + vendor help │

└───────────────────────────────┴───────────────────────────────┘

⭐ FORMAT 2: Vertical Multi-Phase Timeline (Exec Roadmap)

┌───────────────────────────────────────────────────┐

│          MULTI-YEAR CD STRATEGIC ROADMAP          │

└───────────────────────────────────────────────────┘

PHASE 1 (Platform Abstraction) ──────┐

• Build CD abstraction               │

• Reduce tool migration effort       │

• Deliver unified UX                 │

Challenges: High engineering          │

Resources: 6–8 engineers, 6–9 months  │

│

PHASE 2 (Spinnaker Continuity + GAP/GKP) ──────┐

• Continue using Spinnaker                      │

• Add GAP/GKP deployments                       │

• Offboard Jules                                │

Challenges: Migration load                      │

Resources: Dedicated team, 12–18 months         │

│

PHASE 3 (OSS Spinnaker) ────────┐

• Partner with OpsMx             │

• Build plugins                  │

• Explore OSS feature gaps       │

Challenges: OSS support          │

Resources: 4–6 engineers         │

│

PHASE 4 (Internal Fork) ────────┐

• Maintain internal Spinnaker    │

• Own patches, upgrades           │

• Build enterprise-grade distro   │

Challenges: Heavy ownership       │

Resources: Dedicated full team    │

⭐ FORMAT 3: 4-Pillar Executive Strategy Chart

╔══════════════════════════════════════════╗

║         NEXT-GEN CD STRATEGY PILLARS     ║

╚══════════════════════════════════════════╝

┌────────────────────────────┐  ┌────────────────────────────┐

│         PHASE 1            │  │         PHASE 2            │

│  CD Abstraction Platform   │  │  Spinnaker + GAP/GKP       │

│────────────────────────────│  │────────────────────────────│

│ • Unified CD experience    │  │ • Continue Spinnaker       │

│ • Reduce migration effort  │  │ • Add GAP/GKP deployments  │

│ • Tool abstraction         │  │ • Offboard Jules apps      │

└────────────────────────────┘  └────────────────────────────┘

┌────────────────────────────┐  ┌────────────────────────────┐

│         PHASE 3            │  │         PHASE 4            │

│    OSS Spinnaker + OpsMx   │  │   Internal Spinnaker Fork  │

│────────────────────────────│  │────────────────────────────│

│ • Explore OSS capabilities │  │ • Own internal Spinnaker   │

│ • Custom plugin dev        │  │ • Patch, upgrade, release  │

│ • Validate roadmap         │  │ • Enterprise distribution   │

└────────────────────────────┘  └────────────────────────────┘

⭐ FORMAT 4: Four-Lane Highway Diagram (Very Executive, PPT-Friendly)

╔══════════════════════════════════════════════════════════╗

║               NEXT-GEN CONTINUOUS DELIVERY PLAN          ║

╚══════════════════════════════════════════════════════════╝

LANE 1: PHASE 1 — CD Abstraction Platform

──────────────────────────────────────────────

• Reduce migration pain

• Minimize tool switching

• Unified deployment UX

Challenges: Heavy engineering effort

Resources: 6–8 engineers (6–9 months)

LANE 2: PHASE 2 — Spinnaker + GAP/GKP

──────────────────────────────────────────────

• Continue using Spinnaker

• Add GAP & GKP support

• Offboard Jules workloads

Challenges: Legacy complexity

Resources: Dedicated team (12–18 months)

LANE 3: PHASE 3 — OSS Spinnaker Exploration

──────────────────────────────────────────────

• Partner with OpsMx

• Explore OSS roadmap

• Extend with plugins

Challenges: OSS maturity

Resources: 4–6 engineers

LANE 4: PHASE 4 — Internal Spinnaker Distribution

──────────────────────────────────────────────

• Build internal fork

• Full control of releases

• Own security patching

Challenges: Lifecycle management

Resources: Dedicated sustaining team + vendor